# USACE

# Operations and Maintenance

# Facility Data

# Project Execution Plan
(FD PxP)

(August 2014)

FOR:

US Air Force

ON

3 Bay General Maintenance Hangar

McConnell Air Force Base, Sedgwick County, Kansas
Solicitation Number - W912DQ-14-R-4001

DEVELOPED BY

Stark Construction

# Introduction

This plan is to be used by the construction team to effectively collect and exchange facility data during construction. This plan includes a description of the facility data workbook (FDW) and facility document set (FDS) contents and development process. This plan is to be reviewed by the USACE project technical lead.

Questions pertaining to this project execution plan should be sent to:

Brandon Tobias, AIA, LEED AP BD+C

HQUSACE, Architect

PgM BIM Initiatives

brandon.r.tobias@usace.army.mil

Table of Contents

Section A: Project Information	2

Section B: Submittal Schedule	3

Section C: Project Contacts	3

Section D: Facility Data Workbook Contents	4

Section E: Facility Document Set Contents	6

Section F: Protocols	7

Section A: Project Information

- Facility Owner: US Air Force

- Project Name:  KC-46A 3 – Bay General Purpose Maintenance Hangar and Alter Aircraft Parking Apron

- Project Location: McConnell Air Force Base, Sedgwick County, Kansas

- Contract Type: Design Bid Build

- Facility Type: Hangar

- Facility Designation: 1126

- Project Description: One 3-Bay Hangar and aircraft parking apron for the KC46A Tanker Aircraft

- Agent: USACE

- Project Numbers:

| Project Information | Number |
| --- | --- |
| Solicitation Number | W912DQ-14-R-4001 |
| Project Number | PRQE155119 |
| Project Number | PRQE145138 |
| Contractor Information | Number |
| Stark Construction: | J140001 |

Section B: Submittal Schedule

| Submittal Number | Submittal | Phase | Date |
| --- | --- | --- | --- |
| SD-01-01 | O&M FDE PxP | Preconstruction | August 1, 2014 |
| SD-10-01 | Facility Data Workbook - Progress Submittal | Submittal Phase | November 1, 2014 |
| SD-10-02 | Facility Document Set – Progress Submittal | Submittal Phase | November 1, 2014 |
| SD-10-03 | Facility Data Workbook – Final Submittal | Close-Out | March 1, 2016 |
| SD-11-01 | Facility Document Set – Final Submittal | Close Out | March 1, 2016 |

Section C: Project Contacts

The following is a list of contacts related to the Facility data collection and exchange process for each organization on the project.

| Role | Organization | Name | E-Mail | Time Zone | Phone |
| --- | --- | --- | --- | --- | --- |
| Project Manager | Example Construction | Carl Example | Carl.Example@Example.com | Central | 316-555-5555 |
| USACE Project Manager | USACE | Brandon Example | Brandon.Example@usace.army.mil | Central | 316-555-5556 |
| USACE Technical Lead | USACE | Van Example | Van.Example@usace.army.mil | Central | 316-555-5557 |
| FDE Manager | Stark Construction | Rachel Example | Rachel@Example.com | Central | 316-555-5558 |
| GFEBS Representative | McConnell Air Force Base | Jason Example | Jason@Example.com | Central | 316-555-5559 |
| Mechanical Data Collector | Example HVAC | Birgitta Example | Birgitta @Example.com | Central | 316-555-5560 |
| Electrical Data Collector | Example Electrical | Ralph Example | Ralph@Example.com | Central | 316-555-5561 |
| Plumbing Data Collector | Example Plumbing | Mariangelica Example | Mariangelica@Example.com | Central | 316-555-5562 |
| Fire Protection Data Collector | Example Fire Protection | Beth Example | Beth @Example.com | Central | 316-555-5563 |
| CEO | Example Construction | Connor Example | Connor@ Example.com | Pacific | 310-555-5564 |

Section D: Facility Data Workbook Contents

This section describes the contents of the facility data workbook as applicable to this project.

## Applicable Standard Facility Asset Types

| UFGS Division | Asset Type | Applicability |
| --- | --- | --- |
| Division 14 - Conveying Equipment |  |  |
|  | Elevators | Not Applicable |
| Division 21 - Fire Suppression |  |  |
|  | Fire Pumps | Included |
| Division 22 - Plumbing |  |  |
|  | Domestic Water Pumps | Included |
|  | Backwater Valves | Included |
|  | Sanitary Sewerage Pumps | Not Applicable |
|  | Facility Packaged Sewage Pumping Stations | Not Applicable |
|  | Sump Pumps | Included |
|  | General Service Packaged Air Compressors and Receivers | Included |
|  | Electric Domestic Water Heaters | Not Applicable |
|  | Fuel-Fired Domestic Water Heaters | Included |
|  | Domestic Water Heat Exchangers | Not Applicable |
| Division 23 - Heating, Ventilating, and Air-Conditioning (HVAC) |  |  |
|  | Facility Fuel Pumps | Not Applicable |
|  | Fire Dampers | Not Applicable |
|  | Smoke-Control Dampers | Not Applicable |
|  | HVAC Fans | Included |
|  | Constant-Air-Volume Units | Not Applicable |
|  | Variable-Air-Volume Units | Not Applicable |
|  | Ventilation Hoods | Not Applicable |
|  | Heating Boilers | Not Applicable |
|  | Boiler Feedwater Pumps | Not Applicable |
|  | Furnaces | Not Applicable |
|  | Fuel-Fired Heaters | Not Applicable |
|  | Heat Exchangers for HVAC | Not Applicable |
|  | Refrigerant Compressors | Not Applicable |
|  | Refrigerant Condensers | Included |
|  | Packaged Water Chillers | Not Applicable |
|  | Cooling Towers | Not Applicable |
|  | Indoor Central-Station Air-Handling Units | Included |
|  | Packaged Outdoor HVAC Equipment | Not Applicable |
|  | Custom-Packaged Outdoor HVAC Equipment | Not Applicable |
|  | Evaporative Air-Cooling Equipment | Not Applicable |
|  | Decentralized Unitary HVAC Equipment | Included |
|  | Convection Heating and Cooling Units | Not Applicable |
|  | Radiant Heating Units | Included |
| UFGS Division | Asset Type | Within Facility |
| Division 26 – Electrical |  |  |
|  | Medium-Voltage Transformers | Included |
|  | Medium-Voltage Switchgear | Included |
|  | Medium-Voltage Metering | Included |
|  | Low-Voltage Transformers | Not Applicable |
|  | Low-Voltage Switchgear | Not Applicable |
|  | Switchboards and Panelboards | Included |
|  | Static Uninterruptible Power Supply | Included |
| Division 28 - Electronic Safety and Security |  |  |
|  | Fire Detection and Alarm Annunciation Panels and Fire Stations | Included |
| Division 33 - Utilities |  |  |
|  | Water Utility Pumping Stations | Not Applicable |
|  | Water Supply Wells | Not Applicable |
|  | Packaged Utility Lift Stations | Not Applicable |
|  | Packaged Utility Wastewater Pumping Stations | Not Applicable |
|  | Fuel-Oil Pumps | Not Applicable |
|  | Gasoline Pumps | Not Applicable |
|  | Diesel Fuel Pumps | Not Applicable |
|  | Utility Transformers | Included |
|  | High-Voltage Switchgear and Protection Devices | Not Applicable |
|  | Medium-Voltage Utility Switchgear and Protection Devices | Not Applicable |

## Stakeholder Identified Additional Asset Types

| UFGS Division | Product Name | Applicability |
| --- | --- | --- |
| Division 21 | Low level High Expansion Foam Deluge System | Included |
| Division 8 | Operable Hangar Doors | Included |

## Facility Specific Nomenclature

| Attribute | Nomenclature | Example |
| --- | --- | --- |
| Level Designation | ## - Drawing Level Name | 01 – Ground Floor |
| Tag Number | Facility Number _ Asset Designation _ Sequence Number | 1126_FP-1_01 |

Section E: Facility Document Set Contents

## Structure

The following is a representative set of data to illustrate the structure of the facility document set. Note: Organized by OmniClass Table 22 Numbers.

- Operations and Maintenance Documents

  - 8 – Openings

  - 21 - Fire Suppression

  - 22 - Plumbing

  - 23 - HVAC

    - 26 – Electrical (Next level Representative. All sections would go this level of detail in the deliverable)

    - 26 12 00 Medium-Voltage Transformers

    - 26 13 00 Medium-Voltage Switchgear

    - 26 16 00 Medium-Voltage Metering

    - 26 24 00 Switchboards and Panelboards

    - 26 33 53 Static Uninterruptible Power Supply

  - 28 - Electronic Safety and Security

  - 33 - Utilities

- Record Drawings

  - General

  - Civil

  - Structural

  - Architectural

  - Fire Protection (Sample of all Record Drawings)

    - F-001 Building Code and Life Safety Criteria

    - F-101 Overall Safety Plan

    - F-102 Enlarged Life Safety Plan

    - FA001 Fire Alarm Symbols, Legend and Abbreviations

    - FA101 Fire Alarm Plan – Hangar Bay

    - FA102 Fire Alarm Plan – Hangar Bay

    - FA103 Fire Alarm Plan – Area A

    - FA104 Fire Alarm Plan – Area B

    - FA501 Fire Alarm Details

    - FA601 Fire Alarm Riser

    - FA602 Fire Alarm Matrix

    - FA603 Fire Alarm Matrix

    - FX001 Fire Suppression Note, Legend and Abbreviations

    - FX101 Fire Suppression Ground Floor Plan – Hangar Bay

    - FX102 Fire Suppression Ground Floor Plan – Hangar Bay

    - FX103 Fire Suppression Ground Floor Plan – Shops

    - FX104 Fire Suppression Ground Floor Plan – Shops

    - FX501 Fire Suppression Enlarged Plans

    - FX601 Fire Suppression One Line Diagram

  - Plumbing

  - Mechanical

  - Electrical

  - Telecommunications

## Format

- All files will be provided to USACE using DVD-R.

- FDW will be provided using the FDW template (v0.5.51) which is .xlsm

- FDS will be provided in PDF format. (Image files will be converted to PDF)

  - All PDFs need to be text searchable and divided by spec section

Section F: Protocols

## Facility Data Collection Process

Note: This process repeats for each submittal stage. Progress Submittal will have an incomplete Facility Data Workbook.

## Facility Document Set Development Process

Note: This process repeats for each submittal stage. Progress Submittal will have an incomplete document set. O&M and Record Drawings happen concurrently.

## Collaboration Procedures

To effectively develop the FDW and FDS, the contractor will use meetings, email correspondence, and the project management system to collaborate.

### Meetings

- Post-Award Kick-Off Meeting – During this meeting Facility Data deliverables will be discussed and reviewed with Contractor’s PM and Subcontractor PMs. Note this information will be covered as part of the overall preconstruction meeting. Meeting is projected to occur within 30 days of NTP (April 2014).

- O&M FD PxP Coordination Meeting – During this meeting FDW and FDS submittal requirements will be reviewed with subcontractors. FDW and FDS development process and contents will be reviewed. This meeting will also include a discussion of corrective actions require prior to O&M FD PxP approval. Meeting is projected to occur with 14 days of O&M FDPxP Submittal (August 15, 2014).

- Progress Submittal Coordination Meeting – Review FDW and FDS progress submittal contents. Discuss corrective actions required prior to FDW and FDS Progress Submittal acceptance. Meeting is projected to occur with 14 days of FDW and FDS Progress Submittal (November 15, 2014).

- Final Submittal Review Meeting – Review FDW and FDS Final Submittal contents. Discuss corrective actions required prior to FDW and FDS Final Submittal acceptance. Meeting is projected to occur with 14 days of FDW and FDS Final Submittal (March 15, 2016).

Attendees: USACE PM, USACE Tech Lead, Contractor PM, Contractor FDE Manager, Subcontractor Data Collectors, and GFEBS Representative.

Note: Other meetings will occur as necessary to support the development of the FDW and FDS. The FDW and FDS progress and issues will also be discussed during regular subcontractor coordination meetings.

### Communication

The project team will primarily communicate via email and phone. Reference Personnel section for email addresses and phone numbers. Emails will include project and facility with subject. Phone calls will be followed up within 24 hours with email. RFI and Submittals will be provided within RMS.

### Sub-Contractor Involvement

- Subcontractors will collect and populate their scope within the FDW.

- Subcontractors will develop O&Ms within their scope.

## Quality Control

The following quality control checks will be performed prior to the progress and final submittals of the FDW and FDS.

| Check | Description | Responsible Party |
| --- | --- | --- |
| Submittal Completeness | Confirm that the submittal contains FDW and FDS | Contractor |
| FDW Completeness | Confirm all the instances of an asset type are included in the FDW based on identified list in PxP Section C: Facility Data Workbook Contents. Confirm the FDW contains all attributes for each asset instance. | Contractor |
| FDW Accuracy | Confirm all populated cells are accurate. Check for duplicates in assets and attributes that should be unique. Check for proper attribute formatting or nomenclature (Room Numbers, Classifications, Etc). Based on contract documents, Conduct sampling for each subcontractor/ plan discipline to confirm attribute accuracy. Using Field Verification, conduct sampling for each subcontractor to confirm attribute accuracy (For Final Submittal only). | Contractor |
| FDS Completeness | Confirm that all required O&M’s per 01 78 00 Close Out are included. Confirm that all Record Drawings are included based on Drawing Index. | Contractor |
| FDS Accuracy | Conduct a sampling review of O&M’s to verify compliance with 01 78 00. Conduct a sampling review to verify that Record Drawing reflect construction changes (RFIs, ASIs, Modifications, Redlines, etc). | Contractor |

## File and Folder Naming

| File | Nomenclature | Example |
| --- | --- | --- |
| FDW | Building Designator_FDW_Submittal Phase.xlsm | 1126_FDW_Progress.xlsm |
| O&M’s | Spec Section_Asset Abbreviation_Description.pdf | 263353_ UPS_Warranty.pdf |
| Record Drawings | Refer to 01 78 00 (sheet number) | E101.dwg, E101.pdf |
| O&M FDPxP | Solicitation Number_FDPxP.pdf | W912DQ-14-R-4001_FDPxP.pdf |
| Readme | txt, pdf, or html | Readme.txt |

## Hardware and Software

The following hardware and software will be used to support the facility data collection and exchange.

- Software: files will be hosted and transferred using SharePoint Online File Repository.

  - url: Starkcontracting.sharepoint.com/1126

  - Note: Contractor is responsible for providing stakeholders the necessary access to SharePoint Online.

- Hardware: FDW’s will be populated using mobile devices such as iPad, Android, or Surface tablets.

  - Note: it is the responsibility of the subcontractors and all project stakeholders to provide their own mobile devices.